## EnviraLog: A Real-Time Campus Environmental Monitoring and Predictive Analytics Platform Utilizing IoT Sensor Networks, MQTT, Node.js, and React

## Name of Proposer: Rajeev Patel

rpatel5@mcneese.edu

469-739-7673

Petticoat ln, LA

## Name of Proposer: Manis Khatri

mkhatri@mcneese.edu

337-419-8124

Bradley St, LA

# Overview

## Abstract

EnviraLog is a real-time campus environmental monitoring and predictive analytics platform that integrates IoT sensor networks, real-time data streaming via MQTT, time-series databases, machine learning models, and an interactive React dashboard. Designed for deployment across McNeese State University, the system continuously collects environmental data—including temperature, humidity, air quality, and noise levels—from distributed sensor nodes and delivers live visualization and predictive insights through a web-based interface. This platform addresses the current gap in automated, real-time environmental monitoring on campus, providing facilities management, researchers, and administrators with actionable data to optimize building efficiency, support sustainability initiatives, and enable academic research. By combining embedded systems, scalable backend services, and predictive analytics, EnviraLog represents a significant integration of modern technologies with tangible impact on campus.

## The Objective

Currently, there is no automated, real-time environmental monitoring system on the MCNEESE State University campus. The way in which environmental data is collected right now is done manually, intermittently, and through a limited number of sources, making it difficult for facilities managers to obtain timely information and use visual data for making informed decisions about energy use, indoor air quality (IAQ), and sustainability. The purpose of the EnviraLog project is to create an IoT-based platform that will allow for scalable and continuous monitoring of key environmental parameters through multiple campus locations. This system will provide real-time access to data in an interactive dashboard, generate historical trends, and use machine learning models to make predictions of future environmental conditions. The university will be able to monitor and respond to climate and environmental influences more effectively, resulting in more efficient operations, increased research capabilities, and improved resource management. By fulfilling these requirements, EnviraLog will change the way that the university operates regarding monitoring and responding to the influences of climate and environment. Moreover, this project fits within the university's goal of being an innovative and sustainable institution while offering students a real-world learning opportunity in Full Stack Development, IoT, and Data Science.

## The Opportunity

Currently, there is a significant lack of coordination within McNeese State University's Environmental Monitoring Program. The program's current state is reactive due to the absence of real-time environmental data. As a result of this lack of available information, Facility Management staff cannot proactively adjust HVAC systems, Researchers do not have long-term datasets available, and Administrators cannot monitor or measure the success or failure of Gymnasium/Indoor Air Quality Sustainability initiatives accurately. Enviralog can address these problems through a centralized automated solution that continuously provides granular data about the Environment or HVAC system. In addition to providing data about the Environment, Enviralog also provides an opportunity to apply predictive analytics to the environmental data. By doing so, Enviralog can assist Facility Management in forecasting expected temperature changes, identifying anomalies within air quality, and making informed assumptions about room occupancy. By having this data available, Facility Management can perform proactive maintenance, reduce energy expenses, and improve Indoor Air Quality. In addition, this project creates living laboratories for students within Computer Science, Engineering, and Environmental Studies to work with real-world data and systems. The project will also involve the placement of sensor nodes at selected indoor and outdoor locations such as classrooms, library/multimedia centres, and Common Areas, etc.

Goal #1: Develop and deploy a network of at least five IoT sensor nodes capable of measuring temperature, humidity, air quality, and noise levels.

Goal #2: Implement a real-time data pipeline using MQTT and Node.js to ingest, store, and visualize sensor data in a React-based dashboard.

Goal #3: Integrate machine learning models to provide predictive analytics and anomaly detection based on collected environmental data.

## The Solution

This is a complete solution with all the parts you will need for a complete solution including hardware, software, and analytics components. This is achieved with a Raspberry Pi Pico W microcontroller, which includes a combination of environmental sensors (DHT22, MQ-135, KY-038) placed in various locations across campus. The data collected by these nodes will be sent to a central broker via the MQTT protocol. From there, the data is subscribed to the topics using a Node.js service, and the incoming data will be processed and stored in a time-series database known as InfluxDB. A FastAPI based backend will provide structured access to the data stored in InfluxDB and a React-based front end will display it in real time using D3.js and websockets. In addition to the above components, we will also be implementing machine learning models in Python (utilizing scikit-learn) on the historical data for 24-hour weather prediction and outlier detection. This architecture ensures scalability, reliability, and real-time responsiveness.

We build a solution that meets our clients’ needs through the automation of data collection, real-time, user-friendly interface through a single dashboard, and provides them with predictive data insights to make decisions before problems arise. A university with no such platform will continue using manual and inefficient methods of monitoring energy use, losing potential savings, early detection of problems, and opportunities to conduct research based on quantitative data. Our solution provides the necessary mitigation for these risks and a complete, fully integrated platform to conduct business.In determining our technology stack, we performed research on industry standards for an IoT system: the main messaging protocol used for lightweight IoT messaging is MQTT, InfluxDB is the best solution for time series data storage, React provides dynamic user interfaces and the Christopher Python ML ecosystem is the most mature and readily available for use.

The anticipated concerns around the accuracy of the sensors, security of the data, and maintenance of the system will be dealt with through the calibration procedures of the sensors, data encryption during transmission, designing the system with fault tolerance capabilities, and providing comprehensive documentation for ongoing support of the users of the system. The breadth of experience and skills of our team members in the areas of Embedded Systems Development; Full Stack Development; and Data Science sets us apart as qualified developers of the system. As a result of our skills, we will successfully develop and deliver a complete and functioning solution that meets both technical specifications and user experience requirements.

Recommendation #1: Procure and deploy a network of Raspberry Pi Pico W-based sensor nodes across five strategic campus locations.

Recommendation #2: Build a real-time data pipeline using MQTT and Node.js with a React dashboard for live monitoring and visualization.

Recommendation #3: Develop and integrate machine learning models for environmental trend forecasting and anomaly detection.

# Proposal

## Background

### Group member 1: Rajeev Patel

I have a strong foundation in web development and data visualization through coursework in CSCI 410 (Web Development) and personal projects using React and D3.js. My experience includes building interactive dashboards and working with REST APIs. For this project, I will expand my skills into real-time data streaming with WebSockets and MQTT, and apply machine learning for predictive analytics—areas that are new to me but critical to the project's success.

### Group member 2: Manis Khatri

My background includes embedded systems programming and backend development, with hands-on experience from CSCI 309 (Database Systems) and personal IoT projects. I am proficient in Python, MicroPython, and database design. This project will allow me to deepen my expertise in time-series databases (InfluxDB), MQTT protocol implementation, and scalable system architecture, while also contributing to frontend development and system integration.

## Rationale

This project will present a great opportunity for us to test new skills when working with over 75 percent of the total project being in areas where there is no prior experience from our team. We do, however, have basic skills in web development, database administration, and application development, and this project will allow us to expand upon that knowledge through the addition of IoT hardware, real-time data streams using MQTT, time-series databases and machine learning to help predict environmental data through applied technology. The important part of this project is not just looking at the new technologies being utilized in the project, but rather how all of these new technologies come together to solve a specific problem in the world. The decision to work toward solving a specific problem through the use of IoT and data platforms is intended to provide our team with a "real world" experience of how to design the system, integrating the various technologies, and deploy the solution on a large scale, which are industry standards for new development initiatives. Some of the major challenges we expect will be around sensor calibration, the reliability of the data pipelines, and the accuracy of our predictive models (using machine learning). We plan to address these through iterative testing, research into best practices, and close collaboration with our domain expert, Dr. Prithvi Raj Singh. This project will substantially expand our skill sets and prepare us for careers in full-stack development, IoT, and data engineering.

## Technical/Project Approach

We plan on using an agile method of developing this project through four scheduled status report meetings. Trello will be used to track tasks as part of our development project management methods, GitHub will be used to manage versioning of code, and Discord will be used as a way for the team to communicate with each other on a daily basis. We will provide updates to the client and mentor bi-weekly via e-mail and in scheduled meetings. We will use several risk mitigation strategies such as ordering extra hardware pieces, implementing data simulation modes for development, and maintaining a prioritized backlog of feature requests. Assessments will be done by reviewing the percentage of completed deliverables at each milestone, performing code reviews, and completing functional tests at each milestone.

.

### Status Report Meeting #1

| Deliverable | Description | Percentage |
| --- | --- | --- |
| Deliverable #1 | Research Artifacts & System Design Documentation | 25% |
| We will complete technology comparison matrices (MQTT brokers, time-series databases, sensor options), finalize system architecture diagrams, and document API specifications. These artifacts will guide development and ensure informed technology choices. |  |  |
| React project structure, REST API design, frontend-backend communication. |  |  |
| Deliverable #2 | Basic Dashboard & API Scaffolding | 10% |
| We will set up the React project with basic routing and state management and create a Node.js/Express API skeleton with mock data endpoints. This establishes the foundation for frontend-backend integration. |  |  |
| Project management, documentation practices, time tracking. |  |  |
| Deliverable #3 | Proof-of-Work Logging System | 100% |
| We will implement a Google Sheets-based hourly log with artifact linking to track all project work and ensure compliance with the 120+ hour requirement. |  |  |
| Project management, documentation practices, time tracking. |  |  |

### Status Report Meeting #2

| Deliverable | Description | Percentage |
| --- | --- | --- |
| Deliverable #1 | Hardware Assembly & Sensor Testing | 50% |
| We will assemble and calibrate at least three sensor nodes, test individual sensors, and verify data transmission via MQTT from MicroPython firmware. |  |  |
| Embedded programming, sensor calibration, MQTT protocol. |  |  |
| Deliverable #2 | Data Pipeline Implementation | 60% |
| We will deploy the Mosquitto MQTT broker, implement a Node.js subscriber to ingest data, and configure InfluxDB for storage. Basic data flow from sensor to database will be demonstrated. |  |  |
| MQTT broker configuration, real-time data ingestion, time-series database setup. |  |  |
| Deliverable #3 | Real-Time Dashboard Visualization | 40% |
| We will connect the React dashboard to live data via WebSockets, displaying real-time charts for at least two environmental parameters. |  |  |
| WebSocket integration, real-time charting with D3.js, state management for live data. |  |  |

### Status Report Meeting #3

| Deliverable | Description | Percentage |
| --- | --- | --- |
| Deliverable #1 | Multi-Node Deployment & Network Testing | 80% |
| We will deploy at least five sensor nodes across campus, test network reliability, and implement data validation and error handling in the pipeline. |  |  |
| Network deployment, system reliability, error handling in distributed systems. |  |  |
| Deliverable #2 | Machine Learning Model Development | 70% |
| We will develop and train time-series forecasting models (ARIMA/Prophet) using historical sensor data, and integrate them into the backend to generate predictions. |  |  |
| Time-series analysis, model training and evaluation, ML integration with backend services. |  |  |
| Deliverable #3 | Advanced Dashboard Features | 85% |
| We will implement predictive analytics visualizations, anomaly detection alerts, and data export functionality in the dashboard. |  |  |
| Advanced data visualization, alert system design, user interface for analytics. |  |  |

### Status Report Meeting #4 – Note Final Demo 99% must be completed.

| Deliverable | Description | Percentage |
| --- | --- | --- |
| Deliverable #1 | Final System Integration & Polish | 95% |
| We will conduct end-to-end testing, optimize performance, refine the UI/UX, and ensure all components work seamlessly together. |  |  |
| System integration, performance optimization, user experience refinement. |  |  |
| Deliverable #2 | Comprehensive Documentation | 99% |
| We will complete all technical documentation, user guides, deployment instructions, and final project reports. |  |  |
| Technical writing, documentation generation, project reporting. |  |  |
| Deliverable #3 | Live Demo & Presentation Preparation | 100% |
| We will prepare a live demonstration of the full system, create presentation materials, and rehearse the final presentation. |  |  |
| Presentation skills, demo preparation, public speaking. |  |  |

## Areas of Learning

| Area of Learning | Description |
| --- | --- |
| Area of Learning #1 | IoT Development & Embedded Systems 1. MicroPython Programming for Raspberry Pi Pico W – Official MicroPython documentation and tutorials. 2. Sensor Interfacing & Calibration – Datasheets for DHT22, MQ-135, KY-038; calibration procedures from Adafruit/SparkFun. 3. MQTT Protocol Implementation – HiveMQ MQTT Essentials guide, Eclipse Mosquitto documentation. 4. Low-Power Design & Deployment – Research papers on IoT power management, manufacturer application notes. |
| This area involves learning to program microcontrollers in MicroPython, interface with environmental sensors, implement the MQTT protocol for data transmission, and design for low-power operation in campus deployments. |  |
| Area of Learning #2 | Real-Time Data Engineering & Time-Series Databases 1. InfluxDB Data Modeling & Querying – Official InfluxDB documentation, time-series data modeling best practices. 2. Real-Time Data Pipelines with Node.js & MQTT– Node.js MQTT client library documentation, stream processing patterns. 3. WebSocket Integration for Live Dashboards – Socket.io documentation, real-time web application tutorials. 4. Data Visualization with D3.js – D3.js official tutorials, books on interactive data visualization. |
| This area covers designing and implementing a real-time data pipeline, storing and querying time-series data efficiently, and creating dynamic, live-updating visualizations for the dashboard. |  |
| Area of Learning #3 | Predictive Analytics & Machine Learning for Time-Series 1. Time-Series Forecasting Techniques – Online courses (Coursera: "Sequences, Time Series and Prediction"), scikit-learn documentation. 2. Feature Engineering for Environmental Data – Research papers on environmental sensing features, domain-specific feature extraction methods. 3. Model Evaluation & Hyperparameter Tuning – Machine learning model evaluation metrics, grid search/random search techniques. 4. ML Model Deployment & Integration – Guides on deploying ML models with FastAPI, model serving best practices. |
| This area involves learning time-series forecasting methods, preparing and engineering features from sensor data, training and evaluating ML models, and integrating these models into a production web application. |  |

## Timeline for Execution

# Expected Results

We expect that EnviraLog will provide a complete, operating environmental monitoring system that is installed on site and will give users a real-time view of important environmental measures, as well as predictive information about them. Our goal is to develop a platform that will integrate IoT (Internet of Things) devices, real-time data streaming, a time-series database, machine learning (ML) models, and an interactive user interface into one integrated platform. Users will be able to track current conditions, historical trends, alerts for anomalies, and forecasts on temperature and air quality. To ensure robustness of operation, it should operate continuously with no interruptions and to provide scalability by supporting multiple sensor nodes. There will also be extensive documentation created for the project, including installation guides, API documentation, and user guides to facilitate maintenance and the opportunity for future additions.

## Financial Benefits

Result #1: Potential reduction in energy costs through data-driven HVAC optimization and proactive maintenance.

Result #2: Cost avoidance by identifying environmental issues (e.g., mold risk from humidity) before they require expensive remediation.

Result #3: Provision of a research infrastructure without the need for expensive commercial monitoring systems.

## Technical Benefits

Result #1: Demonstration of a modern, full-stack technology stack integrating IoT, real-time data, and machine learning.

Result #2: Creation of a scalable, modular architecture that can be extended with additional sensors or analytics.

Result #3: Development of a reusable platform that can be adapted for other monitoring applications beyond environmental data.

## Other Benefits

In addition to focusing on financial and technical results, EnviraLog will help support efforts on campuses that promote sustainability by providing solid data to evaluate overall progress. In addition, the data collected by EnviraLog will be used as a teaching tool for all students, as each discipline will have access to real-world data for their projects and research. The EnviraLog system is also expected to help increase occupant comfort/well-being through improved monitoring of indoor air quality. Finally, the presence of the EviraLog system and its use of technology to improve operational efficiency and innovation will further enhance the profile of McNeese as an academic institution and may attract prospective students/faculty who are interested in "smart campus" technologies.

# Conclusion

Delivering an impressive, strong, and professional solution to McNeese State University through the enviralog project is our top priority. Reliable environmental data is needed for operational decision-making, research, sustainability, and we believe our technical approach and work ethic will deliver a system that meets and exceeds expectations. Each member of our team possesses skill sets that complement one another and a strong desire to learn new technologies allows us to overcome the obstacles of integrating hardware, software, and analytics

The next steps involve finalizing the proposal approval, procuring hardware components, and beginning the research and design phase. We will maintain regular communication with our domain expert, Dr. Prithvi Raj Singh, and our instructor, Dr. Jennifer Lavergne, to ensure alignment and address any concerns promptly.

If you have questions about this proposal, feel free to contact us at your convenience:

Rajeev Patel – Email: [rpatel5@mcneese.edu], Phone: (469) 739-7673

Manis Khatri – Email: [mkhatri@mcneese.edu], Phone: (337) 419-8124

We will be in touch next week to arrange a follow-up conversation.

Thank you for your consideration,

Rajeev Patel & Manis Khatri

# REFERENCES

- Banks, A., & Gupta, R. (2019). MQTT version 5.0 specification. OASIS Open.
https://docs.oasis-open.org/mqtt/mqtt/v5.0/mqtt-v5.0.html

- Eclipse Foundation. (2024). Eclipse Mosquitto: An open-source MQTT broker.
https://mosquitto.org/documentation/

- InfluxData. (2024). InfluxDB documentation.
https://docs.influxdata.com

- FastAPI. (2024). FastAPI: High performance web framework for building APIs with Python.
https://fastapi.tiangolo.com

- React Team. (2024). React documentation.
https://react.dev

- Vite Team. (2024). Vite: Next generation frontend tooling.
https://vitejs.dev/guide/

- MicroPython Project. (2024). MicroPython documentation.
https://docs.micropython.org

- Raspberry Pi Foundation. (2024). Raspberry Pi Pico W documentation.
https://www.raspberrypi.com/documentation/microcontrollers/

- Géron, A. (2019). Hands-on machine learning with scikit-learn, Keras, and TensorFlow (2nd ed.). O’Reilly Media.

- Gubbi, J., Buyya, R., Marusic, S., & Palaniswami, M. (2013). Internet of Things (IoT): A vision, architectural elements, and future directions. Future Generation Computer Systems, 29(7), 1645–1660.
https://doi.org/10.1016/j.future.2013.01.010